# Project: K-Bites

Group 8

1. Project Goal

"K-Bites" is a streamlined web application for a local Korean food business. The goal is to build a functional prototype that allows customers to register for an account, view a menu of Korean dishes, and check out using an integrated online test payment system.

2. Core Requirements (Rubric Alignment)

Component A: Registration & Authentication

- Mandatory Accounts: Users must register and log in before they can view the checkout page.

- Data Collected: Full Name, Email, Password, and Delivery Address.

- Security: Passwords will be hashed using bcrypt before saving to the database. The system will prevent users from registering with an email that already exists.

- Protected Route: The "Cart" and "Checkout" pages will be protected and only accessible to logged-in users.

Component B: External API Integration

- API Chosen: Free Currency Exchange API (e.g., ExchangeRate-API or Frankfurter).

- Functionality: To add a thematic feature to the Korean food store, the application will fetch real-time exchange rates. When a user views their cart, the API will asynchronously calculate and display their total bill in both Philippine Pesos (PHP) and South Korean Won (KRW).

- Error Handling: If the API fails to load, it will display a standard "KRW conversion unavailable" message while keeping the PHP total intact. (Note: This is significantly easier to code than a map/distance API, while still getting you full points for the rubric).

Component C: PayMongo Payment Integration

- Checkout Flow: A simple checkout button will generate a PayMongo Checkout Session using Test API keys.

- Testing: Transactions will be simulated using PayMongo’s provided test credit card numbers and GCash test flow.

- Status Update: After a successful test payment, the user will be redirected back to a "Success" page on the app, and the order will be saved in the database.

3. Simplified Scope (What to Build)

To ensure the project is completed within the 3-4 week timeframe, the scope is restricted to the absolute essentials:

- Frontend: A Home/Menu page (listing 5-6 static dishes like Kimchi, Ramen, etc.), a Login/Register page, and a Cart/Checkout page.

- Backend: Basic routing to handle user registration, login, and the PayMongo checkout session creation.

- Database: Only two tables/collections are needed: Users (for authentication) and Orders (to save the payment status). We will skip a complex "Admin Dashboard" and just hardcode the menu items into the frontend to save time.

4. Security & Deployment

- All API keys (PayMongo Secret Key, Database URL) will be hidden in a .env file and excluded from GitHub using .gitignore.

- The project will be submitted via a GitHub repository link alongside a recorded 5-minute video demo of the working test payment and API feature.